# WEEKLY PROJECT PROGRESS REPORT

Project Title: AI Hotel Concierge Platform
Reporting Period: Week 1 to Week 4

- Week 1 Report
Objective:

- Finalize project scope, architecture, and team ownership.

Work Done:

- Defined core modules: hotel discovery, booking, concierge chat, room service, and ticket escalation.

- Finalized monorepo structure for frontend, backend, AI service, and shared contracts.

- Planned MongoDB data models for User, Hotel, Room, Booking, Conversation, Message, and Ticket.

- Established API response conventions and socket event contract approach.

Member-wise Contribution:

- Yuvaraj C Puggi (Team Lead): Sprint planning, task allocation, and architecture review.

- Yashwanth G S (Frontend Developer): User flow mapping for search, booking, and chat screens.

- Vishnu H R (Backend Developer): Backend route grouping and schema design baseline.

- Vinay C (Technical Documentation Lead): PRS draft, use cases, and initial acceptance criteria.

- Sujal Mehta (Marketing Lead): Early user need gathering and pain-point identification.

- Swamy Kumar (GitHub and Deployment Lead): Repository setup, branching standards, and merge policy.

- Vishesh B V (QA and Testing Lead): Test checklist preparation for core journey validation.

Challenges:

- Aligning technical scope with user expectations in first iteration.

- Translating broad requirements into sprint-ready tasks.

Next Week Plan:

- Build authentication, search, hotel details, and booking core workflow.

- Week 2 Report
Objective:

- Deliver foundational product flow from login to booking.

Work Done:

- Implemented authentication and role-aware access handling.

- Developed hotel listing/search and hotel detail workflows.

- Added booking flow with guest information and summary.

- Built backend APIs for auth, hotels, and bookings.

- Added middleware for object ID validation and standardized error handling.

- Connected frontend API clients to backend endpoints.

Member-wise Contribution:

- Yuvaraj C Puggi (Team Lead): MVP prioritization and cross-team milestone tracking.

- Yashwanth G S (Frontend Developer): Search/results pages, details UI, and booking page integration.

- Vishnu H R (Backend Developer): Auth, hotels, and booking route implementation.

- Vinay C (Technical Documentation Lead): Updated API and use-case documentation.

- Sujal Mehta (Marketing Lead): Feedback-driven feature relevance validation.

- Swamy Kumar (GitHub and Deployment Lead): Pull-request governance and release branch control.

- Vishesh B V (QA and Testing Lead): Functional testing of login, search, and booking paths.

Challenges:

- Synchronizing frontend-backend contract changes during active development.

- Handling edge cases in booking input validation.

Next Week Plan:

- Implement concierge chat, real-time socket flow, and escalation ticketing.

- Week 3 Report

Objective:

- Build AI concierge interaction and operational escalation workflow.

Work Done:

- Implemented concierge chat interface and reusable chat components.

- Added conversation and message backend handling.

- Integrated AI service for response generation and analysis.

- Added Socket.IO real-time updates for concierge interactions.

- Implemented room service and escalation ticket APIs.

- Added staff ticket handling interface and workflow validation.

Member-wise Contribution:

- Yuvaraj C Puggi (Team Lead): Integration supervision and blocker resolution.

- Yashwanth G S (Frontend Developer): Chat UI, message rendering, and ticket-related staff views.

- Vishnu H R (Backend Developer): Conversation routes, socket integration, and ticket endpoints.

- Vinay C (Technical Documentation Lead): Concierge flow docs and escalation behavior notes.

- Sujal Mehta (Marketing Lead): Messaging refinement for trust and human handoff clarity.

- Swamy Kumar (GitHub and Deployment Lead): Integration build coordination and deployment pipeline updates.

- Vishesh B V (QA and Testing Lead): Scenario and end-to-end testing for chat and escalation cases.

Challenges:

- Maintaining consistent behavior across AI responses and escalation triggers.

- Coordinating real-time events between backend and frontend reliably.

Next Week Plan:

- Stabilization, regression testing, final documentation, and presentation readiness.

- Week 4 Report
Objective:

- Complete quality hardening, documentation closure, and final demo preparation.

Work Done:

- Performed full functional and regression testing across all major modules.

- Fixed integration issues between frontend, backend, sockets, and AI service.

- Improved guardrail behavior for uncertain concierge responses and escalation support.

- Polished UI/UX consistency across guest, staff, and admin areas.

- Consolidated final technical and presentation documentation.

- Completed final walkthrough flow and readiness checks.

Member-wise Contribution:

- Yuvaraj C Puggi (Team Lead): Final review leadership and presentation coordination.

- Yashwanth G S (Frontend Developer): UI refinement, responsiveness fixes, and demo polishing.

- Vishnu H R (Backend Developer): API stability improvements and production-readiness fixes.

- Vinay C (Technical Documentation Lead): Final PRS, use-case, and evidence report consolidation.

- Sujal Mehta (Marketing Lead): USP finalization and customer-backed presentation narrative.

- Swamy Kumar (GitHub and Deployment Lead): Final deployment validation and repository cleanup.

- Vishesh B V (QA and Testing Lead): Regression closure and QA sign-off documentation.

Challenges:

- Closing all cross-module defects under final timeline.

- Ensuring consistent demo behavior across complete workflow.

Next Week Plan:

- Submit final artifacts, gather review feedback, and plan post-demo enhancement backlog.

Overall 4-Week Summary:

- The team successfully delivered a working AI Hotel Concierge Platform with booking, concierge chat, escalation tickets, and staff workflows.

- Core architecture and module ownership were established early, enabling steady feature delivery and final stabilization by Week 4.

- The project is in a demo-ready state with documented workflows and validated key journeys.