Test Execution Summary Report

Project Name: AI-Hotel-Concierge-Platform

Document Type: Test Execution & Quality Assurance Report

Date: May 5, 2026

Prepared By: [B V Vishesh]

Target Audience: QA Team, Product Owner, Iteration Manager, Development Team

1. Executive Summary

This report details the testing activities, metrics, and quality assessment for the latest iteration of the AI-Hotel-Concierge-Platform. Testing focused on validating the core Natural Language Processing (NLP) capabilities of the concierge chatbot, its integration with the hotel Property Management System (PMS), and user interface stability across mobile and web platforms.

Overall Quality Status: [GO / NO-GO / CONDITIONAL GO]

The build is stable for beta release, provided the two high-severity defects in the PMS booking flow are resolved.

2. Scope of Testing

In-Scope

- AI conversational flows: Greeting, FAQ resolution, and context retention over multi-turn conversations.

- PMS Integrations: Room availability lookup, booking confirmation, and room-service ordering.

- Performance: Latency of AI responses under concurrent user load.

- Cross-platform UI: Web widget and iOS/Android mobile app interfaces.

Out-of-Scope

- Payment gateway processing (scheduled for next iteration).

- Multilingual support beyond English.

3. Test Execution Metrics

The table below outlines the execution status of the planned test cases for this cycle.

| Module | Total Test Cases | Executed | Passed | Failed | Blocked | Pass Rate |
| --- | --- | --- | --- | --- | --- | --- |
| Conversational AI Core | 10 | 10 | 9 | 1 | 0 | 90% |
| PMS Integration (Booking) | 10 | 10 | 10 | 0 |  | 100% |
| UI/UX (Web & Mobile) | 10 | 10 | 8 | 2 | 0 | 80% |
| Performance/Load | 10 | 9 | 9 | 0 | 1 | 90% |
| Totals | 40 | 39 | 36 | 3 | 1 | 90% |

4. Defect Summary

A total of 4 were logged during this iteration.

Defect Breakdown by Severity

- Critical (Priority 1): 0

- High (Priority 2):  (Impacts core functionality; no workaround)

- Medium (Priority 3): 3 (Functional issues with available workarounds)

- Low (Priority 4): 1 (Cosmetic UI issues or minor typos in AI responses)

Key Defect Highlight

BUG-402: It is a feature working has intended, the fix is to improve the user interface.

5. AI-Specific Test Observations

Testing an AI-driven platform requires specific attention to non-deterministic outputs. Here are the key findings from our NLP and model testing:

- Intent Recognition Accuracy: Currently at 90% (Target: 92%). The model struggles slightly distinguishing between "Cancel Room Service" and "Cancel Room Booking."

- Response Latency: Average response time is 1.2 seconds. (Well within the 2.0-second SLA).

- Fallback Handling: When the AI encounters an unknown query, the graceful handoff to a human hotel agent worked flawlessly in 100% of tested scenarios.

6. Blockers & Risks

- Blocked Tests: 1 test cases related to the Late Check-out Automation flow are currently blocked due to a staging environment outage with the third-party PMS API.

- Risk: If the API environment is not stabilized by [Date], the late check-out feature may need to be descoped for this release.

7. Recommendations & Next Steps

- Development: Prioritize fixing BUG-402 (pricing hallucinations) and BUG-408 (order syncing) before the final release candidate is cut.

- AI/Data Science: Retrain the intent recognition model specifically on cancellation utterances to improve accuracy and safety.

- Iteration Manager/Product Owner: Review the blocked test cases regarding the PMS API to determine if we should adjust the sprint backlog or extend the testing window.

- QA: Conduct a final regression test suite once the High-severity bugs are resolved.